MING HWEE EMPLOYMENT AGENCY

Ming Hwee OS

Conversational AI Integration & Chatbot Vendor Review Pack

Version 13.0

Purpose of this document To reposition the chatbot project as the Conversational AI Layer inside Ming Hwee OS, review the vendor proposal, preserve useful architecture, remove misalignment, and give the vendor a revised implementation direction that supports the Ming Hwee brand, shared database, Knowledge Engine, Sales Consultant PWA, Matching Engine, workflow automation and agency-first support model.

| Prepared for | Prepared by | Status | Date |
| --- | --- | --- | --- |
| IT vendor, chatbot vendor, Ming Hwee management | Ming Hwee OS product planning | Vendor review and implementation alignment document | June 2026 |

Confidential: This document contains business process design, product strategy, workflow architecture, vendor review comments and proposed system requirements for Ming Hwee Employment Agency. It should be shared only with authorised vendors and Ming Hwee personnel.

# Document Control

| Item | Detail |
| --- | --- |
| Document title | Ming Hwee OS Conversational AI Integration & Chatbot Vendor Review Pack |
| Version | v13.0 |
| Purpose | To align the chatbot vendor proposal with the broader Ming Hwee OS strategy. |
| Primary audience | Chatbot vendor, app vendor, system architect, product owner, project manager. |
| Decision status | Strategic direction and vendor briefing. Not a signed commercial contract. |
| Legal note | Commercial and data-protection clauses should be reviewed by Ming Hwee and legal counsel before contract signature. |

## Documents reviewed

| Source document | How it informs this pack |
| --- | --- |
| Implementation Strategy & Design Document - Chatbot Project | Defines the proposed WhatsApp-first agentic architecture, tool loop, Redis/Celery queue, Supabase persistence, Pinecone memory, Respond.io gateway and end-to-end chatbot ambition. |
| MingHwee - Chatbot SOW | Defines proposed scope, milestones, technology stack, exclusions, client dependencies and go-live/parallel-run approach. |
| Sales Consultant App Brief | Defines the Sales Consultant PWA, shared Supabase database, consultant workflow, VoIP/transcription, matching, document automation and role boundaries. |
| Candidate-Employer Matching Brief | Defines decision-support matching, deterministic scoring, match bands, confidence, fairness and AI-assisted extraction/explanation. |
| Hiring Pipelines by Nationality | Defines one configurable hiring pipeline backbone with nationality-driven variations and Sales/Admin handoffs. |
| Manual service workflows | Define current manual processes for renewal, home leave, passport renewal, refund, repatriation and replacement. |
| Knowledge Engine Pack | Defines the future Ming Hwee OS Knowledge Engine, content visibility, governance and AI assistant behaviours. |

# 1. Executive Decision

Core decision Proceed with conversational AI, but do not let the chatbot become the master operating system. Ming Hwee OS remains the operating system. WhatsApp chatbot becomes one conversational interface connected to the shared backend, Knowledge Engine, Matching Engine, Sales Consultant PWA, Employer Portal, Helper Portal and Admin Portal.

The chatbot proposal is ambitious and useful. It correctly recognises that many users prefer WhatsApp and that natural conversation can reduce form friction. It also proposes strong backend patterns such as webhook validation, deduplication, queue-based processing, session state, tool calling, persistent database writes and human handoff.

However, the proposal currently frames the chatbot as a WhatsApp-first business operating system. That should be revised. Ming Hwee OS is the business operating system. The chatbot should become the Conversational AI Layer that reads from and writes to Ming Hwee OS through controlled tools and permissions.

## 1.1 What this means in practice

- WhatsApp remains important, but it is not the only user interface.

- All lead, case, employer, helper, document, task, payment, support and workflow data must live in the shared Ming Hwee OS database.

- The chatbot must not maintain its own isolated operational database.

- The chatbot must call Ming Hwee OS APIs and tools, not build parallel logic for matching, eligibility, payment, documents or support.

- Sensitive MOM intake and document collection must be moved to the secure Employer Portal once the employer selects a helper and makes the required payment or deposit.

- The chatbot can capture public lead information, answer general questions, create support cases and route users, but high-impact actions require staff approval.

# 2. Target Positioning

| Old framing from vendor proposal | Recommended Ming Hwee OS framing |
| --- | --- |
| WhatsApp-first business operating system | Ming Hwee OS is the operating system. WhatsApp is a conversational channel into it. |
| Chatbot manages the entire lifecycle | Conversational AI assists with intake, support, reminders, status updates and handoff. Core workflows remain in Ming Hwee OS. |
| Manatal API returns matched helpers | Ming Hwee OS Matching Engine returns consultant-reviewed shortlist suggestions. |
| Breeze Doc contract signing | E-sign provider adapter aligned with Ming Hwee signing strategy, currently favouring a swappable two-track approach. |
| Eligibility documents via WhatsApp | Public WhatsApp can pre-qualify lightly. Sensitive data is collected inside secure Employer Portal journeys. |
| Nine production tables | Shared Ming Hwee OS schema with contacts, leads, cases, placements, documents, payments, tasks, pipelines, support cases, messages, call logs, audit logs, training and certificates. |
| FAQ cache and Claude answers | Approved Knowledge Engine content with visibility controls, dynamic data APIs and governance. |

This repositioning protects Ming Hwee from channel lock-in, vendor lock-in and fragmented data. It also supports your premium brand: the chatbot becomes helpful, fast and human, but the platform remains structured, auditable and professionally governed.

# 3. What To Keep From The Vendor Proposal

The proposal contains several strong ideas that should be retained because they fit Ming Hwee OS well.

| Keep | Why it is valuable | Required adjustment |
| --- | --- | --- |
| Respond.io gateway | Useful for WhatsApp entry, handoff and workspace management. | Keep as channel gateway, not master system. |
| FastAPI webhook | Clear, testable API layer for inbound events. | Must write to shared Ming Hwee OS backend. |
| HMAC validation and idempotency | Protects against unauthorised or duplicated messages. | Retain as mandatory non-negotiable. |
| Return 200 quickly | Prevents duplicate processing from gateway retries. | Keep business logic out of the webhook endpoint. |
| Redis + Celery / async queues | Supports reliability, retries and background processing. | Use for conversation jobs, reminders, OCR and summarisation. |
| Write every answer before asking next question | Excellent recovery principle. Prevents lost leads when sessions expire. | Adopt across WhatsApp, website visual journeys and portal forms. |
| Tool-calling AI architecture | Keeps AI away from direct database access and makes actions controllable. | Tools must be Ming Hwee OS tools with permission checks. |
| Human tone rules | Matches the warm Ming Hwee style. | Revise identity and agency-first support rules. |
| Parallel run with current workflow | Reduces go-live risk. | Keep, but extend validation criteria beyond message count. |
| CSAT and lifecycle reminders | Useful for after-sales and quality control. | Tie to placement records and Quality Review Dashboard. |

# 4. What Must Change Before Acceptance

| Issue | Risk if unchanged | Required change |
| --- | --- | --- |
| Chatbot positioned as operating system | WhatsApp channel dominates architecture and duplicates portal logic. | Reframe as Conversational AI Layer inside Ming Hwee OS. |
| Nine-table database scope | Too small for placements, service cases, documents, tasks, audit, training and AI memory. | Use shared Ming Hwee OS data model. |
| Manatal matching dependency | Conflicts with native Supabase candidate database and Ming Hwee Matching Engine. | Replace with Matching Engine API. |
| Breeze Doc assumption | Conflicts with the later e-signing strategy and provider flexibility. | Use e-sign provider adapter. |
| Sensitive documents via WhatsApp | Higher PDPA, security and user-trust risk. | Use WhatsApp only for light pre-qualification. Route sensitive intake to Employer Portal. |
| RAG/Knowledge Base excluded | AI answers may drift or rely on static prompt memory. | Knowledge Engine integration must be in roadmap and preferably in early controlled rollout. |
| Multilingual support excluded absolutely | Helper support roadmap weakened. | Accept exclusion from MVP only; keep as later phase. |
| AI actions too broad | Risk of AI confirming terms, payments, refunds or matches without staff judgement. | Require staff approval for high-impact actions. |
| External escalation not aligned to agency-first model | May create third-party pressure before Ming Hwee can resolve normal issues. | Normal concerns create Ming Hwee support case first; emergency exception preserved. |
| Silence equals acceptance clause | Ming Hwee may unintentionally accept incomplete deliverables. | Require explicit written acceptance. Silence should not equal sign-off for critical systems. |

# 5. Revised Ming Hwee OS Conversational Architecture

The architecture should be layered so any channel can talk to the same backend. The WhatsApp assistant, website assistant, employer portal assistant and staff co-pilot should not become separate products with separate logic.

| Layer | Purpose | Examples |
| --- | --- | --- |
| 1. Channels | Where users interact. | WhatsApp, website chat, Employer Portal, Helper Portal, Sales Consultant PWA, future partner portal. |
| 2. Conversation Gateway | Receives, validates and routes messages. | Respond.io, webhook, HMAC, idempotency, rate limiting. |
| 3. Conversation Orchestrator | Determines user identity, role, state, intent and next safe action. | Session state, journey state, user role, human handoff, queue selection. |
| 4. Approved Tools | The only way AI reads or writes business data. | Create lead, update lead, create support case, book appointment, fetch case status, get match summary. |
| 5. Ming Hwee OS Core | Single source of truth and workflow engines. | Supabase, Pipeline Engine, Matching Engine, Service Workflow Engine, Knowledge Engine, Notification Engine. |
| 6. Governance | Controls safety, privacy, audit and improvement. | Permissions, audit logs, content approvals, QA tests, monthly review. |
| Architecture principle The AI never directly accesses the database. The AI calls approved tools. Each tool checks role, permission, channel, case state and approval requirements before doing anything. |

# 6. Channel Strategy

| Channel | Best use | Do not use for |
| --- | --- | --- |
| Public WhatsApp | Lead capture, general FAQs, appointment booking, reminders, simple service requests, support intake. | Sensitive MOM intake, NRIC/FIN, detailed income data, final legal confirmations. |
| Website Visual Journey | Award-ready Typeform-style lead capture and structured employer requirements for matching. | Post-selection MOM compliance data. |
| Employer Portal | Secure MOM intake, document upload, payment status, selected helper case, e-signing, case status. | Casual public browsing. |
| Sales Consultant PWA | Lead ownership, calls, matching, manual filters, task automation, pipeline, payment, handover. | Admin-only back-office processing. |
| Admin Portal | Document verification, MOM processing, embassy/source-country steps, insurance, bond, logistics. | Sales scripts or public employer education. |
| Helper Portal | Profile completion, documents, Academy, support, training, career passport. | Employer-sensitive details or internal staff notes. |
| Website Assistant | Public guidance, service navigation, consultation conversion. | Case-specific answers unless authenticated. |

# 7. Revised Database Principle

The chatbot vendor SOW proposes nine production tables. That may be enough for a narrow chatbot MVP, but it is not enough for Ming Hwee OS. The chatbot must align to the shared schema used by the Sales Consultant PWA, portals, workflows and Knowledge Engine.

| Entity group | Required records |
| --- | --- |
| Identity and access | users, roles, permissions, contacts, organisations, households. |
| Sales and cases | leads, cases, placements, pipeline stages, service cases, ownership history. |
| Employer and helper data | employer requirements, household intake, candidate profiles, candidate availability states, matching results. |
| Documents and signing | documents, document_versions, document_requirements, signatures, job_scope_versions, endorsement records. |
| Payments and finance | invoices, payments, payment milestones, refunds, commission records, clawbacks. |
| Workflow and productivity | tasks, reminders, notifications, appointments, call logs, transcripts, AI summaries, action suggestions. |
| Support and risk | support cases, complaint tickets, red flag cases, mediation notes, escalation history. |
| Knowledge and Academy | knowledge articles, content visibility, training modules, certificates, completion records. |
| Governance | audit logs, consent records, data exports, retention records, AI evaluation results. |
| Non-negotiable There must not be a separate chatbot database that later needs to be reconciled. WhatsApp leads, website leads, consultant leads and service requests must be written into the same Ming Hwee OS lead/case structure. |

# 8. Revised Tool Strategy

The vendor proposal already defines tools such as contact lookup, onboarding, qualification, eligibility, matching, booking, payment status, support tickets and lifecycle reminders. These should be rewritten as Ming Hwee OS tools.

| Tool family | Examples | Approval / guardrail |
| --- | --- | --- |
| Contact tools | get_contact_profile, update_contact_details, verify_phone_identity. | Only update low-risk fields without staff review. Sensitive data updates require portal or staff approval. |
| Lead tools | create_lead, update_lead_intake, detect_duplicate_lead, assign_lead_owner. | Every lead must have source, owner, SLA clock and audit record. |
| Journey tools | save_visual_journey_answer, get_missing_journey_fields, resume_journey. | Write each answer immediately before asking next question. |
| Matching tools | get_matching_summary, get_shortlist_recommendations, explain_match_band. | Uses deterministic Matching Engine; AI explains only. Do not send candidates automatically without consultant approval. |
| Appointment tools | fetch_available_slots, request_consultation_booking, reschedule_booking. | Respect consultant queue, calendars and human handoff rules. |
| Payment tools | get_payment_status, request_payment_link. | Do not quote exact payment unless retrieved from approved invoice/payment record. |
| Document tools | get_document_requirements, send_secure_upload_link, get_document_status. | Sensitive uploads should happen through secure portal, not raw WhatsApp. |
| Support tools | create_support_case, classify_support_severity, escalate_to_human. | Normal cases go to Ming Hwee first. Red-flag cases follow emergency SOP. |
| Knowledge tools | get_approved_answer, get_dynamic_service_info, get_policy_safe_answer. | Retrieve only approved content for the user role and channel. |
| Lifecycle tools | get_placement_details, trigger_check_in, record_csat, create_renewal_task. | Tie to real placement dates and service workflows. |

# 9. Sensitive Data Boundary

One of the most important product corrections is the boundary between public WhatsApp intake and secure portal intake.

| Data type | Allowed in WhatsApp? | Correct destination |
| --- | --- | --- |
| Name, contact number, email, service intent | Yes | Lead record in Ming Hwee OS. |
| Household needs, children/elderly needs, timeline, nationality preference | Yes | Employer requirements and matching intake. |
| General budget range | Yes, as range or not sure option | Lead qualification and consultant guidance. |
| NRIC / FIN, date of birth, passport number | No, except staff-assisted exceptional case | Secure Employer Portal MOM intake. |
| Income documents, tax assessment, payslips | No for public WhatsApp flow | Secure Employer Portal document upload. |
| Signed declarations and MOM-related forms | No for public WhatsApp flow | Employer Portal / e-signing system. |
| Payment amount and invoice status | Only if retrieved from approved payment system | Payment engine / accounting integration. |
| Complaint or support description | Yes | Support case with severity and audit trail. |
| Emergency/safety red flags | Yes, but must escalate immediately | Red-flag workflow and human handoff. |

This protects Ming Hwee because sensitive MOM data is collected only after the employer has selected a helper, made the required payment or deposit, and entered the secure Employer Portal journey.

# 10. Agency-First Support Policy For AI

Policy to embed in system prompt For normal employment issues, adjustment concerns, misunderstandings, employer complaints, helper concerns, salary clarification, rest-day questions, transfer requests, family issues and non-emergency disputes, the assistant should guide the user to contact Ming Hwee first and create a Ming Hwee support case if needed. Emergency exceptions remain separate.

| Situation | Assistant behaviour |
| --- | --- |
| Normal employer concern | Acknowledge. Create support case or task. Route to assigned consultant/support owner. Do not direct to external authorities by default. |
| Normal helper concern | Reassure. Encourage contacting Ming Hwee. Create support case with appropriate severity. |
| User is angry or frustrated | Acknowledge emotion first. Summarise issue. Offer human handoff. Log case. |
| Potential abuse, violence, sexual harassment, serious medical emergency or immediate danger | Trigger emergency/red-flag handling immediately. Human handoff and manager alert. Provide emergency instruction where appropriate. |
| Legal/regulatory question | Give safe high-level answer from approved Knowledge Engine content. Offer Ming Hwee consultant review. |
| Refund or replacement demand | Create structured service/support case. Do not promise refund. Route for approval workflow. |

# 11. Matching Engine Integration

The chatbot proposal calls Manatal to fetch matched helpers after eligibility. This must be replaced by the Ming Hwee OS Matching Engine.

- AI may extract free-text requirements from WhatsApp or visual intake answers.

- AI must not assign candidate match scores.

- Matching score is deterministic and based on the Ming Hwee Matching Engine.

- Consultants see match bands, confidence, reasons and flags, not a default percentage.

- No candidate biodata should be sent automatically to an employer without consultant approval.

- Salary is a negotiable flag, not a rank penalty.

- Nationality and religion must not be scored as quality factors.

- The system should create a consultant task: review recommended shortlist.

| Old tool concept | Replacement tool |
| --- | --- |
| fetch_matched_helpers via Manatal API | get_matching_summary(case_id) from Ming Hwee Matching Engine. |
| Return up to five profiles directly to WhatsApp | Return consultant-reviewed shortlist suggestions to Sales Consultant PWA. |
| Eligibility outcome triggers helper profiles automatically | Eligibility or lead qualification may trigger a consultant review task, not automatic employer sending. |
| Nationality preference as simple API parameter | Preference handled as flag and operational route context, not quality score. |

# 12. Knowledge Engine Integration

The vendor SOW excludes RAG knowledge base support. That is acceptable only for a very small MVP if tightly limited. It is not acceptable as the long-term Ming Hwee OS direction.

| Assistant surface | Knowledge source | Visibility rule |
| --- | --- | --- |
| Public website assistant | Public approved knowledge articles and dynamic service information. | No case-specific data unless authenticated. |
| WhatsApp lead assistant | Public knowledge + lead-specific saved context. | No sensitive MOM data. |
| Employer portal assistant | Employer-facing knowledge + authenticated case status. | Only own case. |
| Helper portal assistant | Helper-facing knowledge, simple language, agency-first support. | Only own profile and approved support content. |
| Staff co-pilot | Internal SOPs, service workflows, knowledge articles, case history. | Role-controlled. |
| Admin assistant | Admin-only workflow checklists, documents, pipeline and service case rules. | Admin-only. |
| Support triage assistant | Agency-first SOP, red-flag guide, mediation templates. | Restricted and logged. |
| Governance requirement The chatbot must not answer from raw legacy knowledge base files. Content must be tagged, approved, assigned visibility, versioned and connected to dynamic data. |

# 13. Sales Consultant PWA Integration

The chatbot and Sales Consultant PWA must work together. The chatbot captures leads and support signals. The PWA gives consultants ownership, call tools, matching, tasks, case context and workflow visibility.

| Chatbot event | PWA result |
| --- | --- |
| New WhatsApp lead captured | Lead appears in consultant inbox with source WhatsApp, owner status and SLA clock. |
| Lead partially completed | Incomplete lead appears with last answered question and suggested follow-up. |
| Lead qualifies as urgent | Consultant receives priority task/notification. |
| User requests human | Conversation routes to assigned consultant or queue with context package. |
| User provides new requirement | Requirement update suggestion appears for consultant approval. |
| User reports concern | Support case appears with severity, owner, SLA and case history. |
| User asks about payment | Assistant fetches payment status; unresolved payment generates consultant follow-up task. |
| User books appointment | Appointment syncs to consultant dashboard and calendar. |

# 14. Service Workflow Integration

The chatbot should recognise service intents and route them to the correct Ming Hwee OS service case, not force everything into the placement pipeline.

| Service intent | Chatbot role | Ming Hwee OS result |
| --- | --- | --- |
| Hire helper | Collect public intake and contact details. | Placement lead and employer requirements created. |
| Replace current helper | Capture reason and urgency. | Replacement lead/case with guarantee and refund review flags. |
| Work Permit renewal | Capture helper nationality, expiry timing and renewal notification status. | Renewal service case created. |
| Home leave | Capture nationality, travel timing and document readiness. | Home leave service case created with nationality-specific checklist. |
| Passport renewal | Capture nationality, passport expiry and embassy contract status. | Passport renewal service case created. |
| Repatriation | Capture flight itinerary and pickup location. | Repatriation logistics service case created. |
| Refund request | Capture case reference and reason without promising outcome. | Refund review workflow with approval requirements. |
| General complaint | Capture issue and severity. | Agency-first support case created. |

# 15. Payment And E-Sign Boundaries

The chatbot may help users understand payment status or signing status, but should not own the payment or signing logic.

| Function | Correct owner | Chatbot behaviour |
| --- | --- | --- |
| Invoice and payment record | Xero/HitPay/payment engine + Ming Hwee OS case record. | Fetch status only from approved source. Never quote from memory. |
| Payment link | Payment provider adapter. | Send only if payment record exists and user is authorised. |
| Service agreement and contract generation | Document automation engine. | Report status or send secure link when approved. |
| E-signature | E-sign provider adapter. | Explain next step and link if authorised. |
| Refund | Finance/refund approval workflow. | Create request; never promise approval or amount. |
| Job-scope endorsement | Sales Consultant PWA + document/signing module. | Provide status and reminder only. |

# 16. Human Handoff Model

Human handoff should be structured, not simply “pass to agent.” The handoff must preserve context so staff do not need to read the full conversation from the beginning.

| Handoff trigger | Required context package |
| --- | --- |
| User asks for human | Contact, lead/case status, last 10 messages, summary, open tasks, suggested next action. |
| User is frustrated | Issue summary, sentiment, previous attempts, case owner, recommended response. |
| Support concern | Issue category, severity, red-flag check, affected helper/employer, suggested triage route. |
| Payment question unresolved | Case, invoice/payment status, outstanding amount if authorised, recommended follow-up. |
| Lead ready for consultation | Lead score, household needs, timeline, recommended consultant queue. |
| Potential duplicate lead | Matched contact candidates, confidence, reason for possible duplicate, current owner. |

# 17. Revised Implementation Phases

| Phase | Scope | Outcome |
| --- | --- | --- |
| Phase 1: Foundation and lead capture | Shared database alignment, Respond.io gateway, webhook, queue, contact identity, public WhatsApp lead intake, duplicate detection, consultant handoff, FAQ from approved public knowledge. | WhatsApp leads enter Ming Hwee OS reliably. |
| Phase 2: Consultant co-pilot | Case summaries, suggested replies, suggested next actions, task suggestions, support case creation, lead summary into Sales Consultant PWA. | Staff workload reduces before public AI becomes too autonomous. |
| Phase 3: Knowledge Engine integration | Approved knowledge retrieval, role-based answers, dynamic pricing/timeline/status APIs, content governance and answer QA. | AI answers become consistent and controlled. |
| Phase 4: Lifecycle and service workflows | Day 7/30/90 check-ins, renewal reminders, home leave reminders, service request routing, CSAT. | After-sales and recurring service opportunities are automated. |
| Phase 5: Deeper portal integration | Employer portal status, secure document upload reminders, selected helper case status, helper support assistant. | Channel experience becomes connected across portals. |
| Phase 6: Advanced conversational operations | Dynamic case actions, richer automation, multilingual helper support, advanced analytics. | Conversational AI becomes a mature Ming Hwee OS layer. |

# 18. SOW Revision Requirements

The following items should be sent to the chatbot vendor as required SOW amendments before any final commitment.

| SOW area | Required revision |
| --- | --- |
| Project title | Rename to Ming Hwee OS Conversational AI Layer. |
| Project overview | Replace “WhatsApp-first business operating system” with “WhatsApp-first conversational intake and support layer connected to Ming Hwee OS.” |
| Database | Replace nine-table chatbot schema with shared Ming Hwee OS schema or formally state the nine tables are only phase-one channel tables mapped into the wider schema. |
| Matching | Remove Manatal dependency. Use Ming Hwee OS Matching Engine API. |
| Documents and eligibility | Do not collect sensitive MOM documents through public WhatsApp except approved exceptional cases. Use secure portal upload. |
| Contracts | Replace Breeze Doc assumption with e-sign provider adapter and Ming Hwee signing strategy. |
| Knowledge base | Move RAG/Knowledge Engine from “out of scope” to phased roadmap, with public-approved FAQ in MVP and deeper role-based retrieval later. |
| WhatsApp actions | High-impact actions require staff approval or authenticated portal flow. |
| Support | Add agency-first policy and red-flag handling. |
| Acceptance | Remove deemed acceptance by silence for critical milestones. Require written approval and UAT evidence. |
| Data ownership | All data, prompts, logs, summaries, embeddings and tool outputs generated for Ming Hwee belong to Ming Hwee. |
| Provider lock-in | Key integrations must use adapter pattern where practical. |
| Security | Add PDPA, retention, access control, audit logs and deletion procedures as acceptance conditions. |

# 19. Vendor Discovery Questions

| Question | Why Ming Hwee needs the answer |
| --- | --- |
| How will the chatbot share data with the Sales Consultant PWA and Employer Portal? | Avoid duplicated databases and stranded WhatsApp leads. |
| Which tables are truly required for MVP, and how do they map to the Ming Hwee OS data model? | Ensure schema is not too narrow. |
| How will human handoff preserve context for consultants? | Reduce staff workload and avoid repeated questions. |
| How will the AI know which content is public, employer-only, helper-only, staff-only or admin-only? | Prevent information leakage. |
| How will sensitive data be kept out of public WhatsApp flows? | Protect personal data and reduce compliance risk. |
| How will the chatbot call the Matching Engine without sending candidates automatically? | Keep consultant in control. |
| How will partial leads and abandoned conversations appear in the Sales Consultant PWA? | Recover lost leads. |
| How will duplicate leads across website and WhatsApp be detected and merged? | Prevent double assignment and confusion. |
| How will service requests be routed separately from placement leads? | Avoid forcing renewals, home leave or repatriation into the hiring pipeline. |
| What logs are kept for AI decisions, tool calls, content used and messages sent? | Auditability and improvement. |
| How will the vendor test answers before public launch? | Reduce chatbot risk. |
| What happens if Claude/API/Pinecone/Redis/Respond.io is unavailable? | Business continuity. |
| How can Ming Hwee edit FAQs, prompts, templates and routing rules without code? | Operational ownership. |

# 20. Pilot And Parallel Run Plan

The SOW proposes a 300 to 500 validated-message parallel run. Keep this idea, but improve the acceptance standard. Message count alone is not enough.

| Pilot stage | Requirement |
| --- | --- |
| Stage 1: Internal simulation | Staff test scripted employer, helper and service scenarios before public traffic. |
| Stage 2: Shadow mode | Bot reads and drafts suggested replies, but staff sends final messages. |
| Stage 3: Limited WhatsApp live pilot | Small segment of real enquiries handled with immediate human fallback. |
| Stage 4: Parallel run | Run alongside existing process for at least 300 to 500 validated messages across scenarios. |
| Stage 5: QA review | Review lead capture accuracy, routing, tone, data writes, handoff, support classification and failure cases. |
| Stage 6: Controlled cutover | Switch only after written sign-off, staff training and rollback plan. |

## 20.1 Minimum pilot scenario coverage

- First-time employer hiring Filipino helper for infant care.

- Employer hiring Indonesian helper for elderly care.

- Employer considering Myanmar helper and asking timeline questions.

- User starts on website and then messages WhatsApp.

- Duplicate lead with same phone but different name.

- Incomplete lead abandoned halfway and resumed later.

- Work Permit renewal enquiry.

- Home leave enquiry.

- Passport renewal enquiry.

- Replacement under guarantee enquiry.

- Refund request without promising outcome.

- Employer complaint about helper adjustment.

- Helper concern requiring agency-first support.

- Red-flag safety scenario requiring emergency/human escalation.

- Pricing question that must not quote unapproved exact values.

- Question where knowledge answer is missing and safe handoff is required.

# 21. Acceptance Criteria

| Area | Acceptance criteria |
| --- | --- |
| Architecture | Inbound messages validate, deduplicate, queue and process without duplicate actions. |
| Database | All new leads, updates, support cases and appointments appear in shared Ming Hwee OS records. |
| Lead capture | Public WhatsApp and website journeys create compatible lead records with source, owner and SLA clock. |
| Partial save | Every answer is saved before the next question. Resume works after session expiry. |
| Handoff | Human handoff includes contact, lead/case context, summary, last messages and suggested next action. |
| Knowledge | Answers use approved content and dynamic data. Unknown answers are safely handed off. |
| Agency-first support | Normal complaints create Ming Hwee support cases before any external route. Emergency exceptions trigger correct escalation. |
| Sensitive data | Public WhatsApp does not request detailed MOM-sensitive documents by default. |
| Matching | No helper profiles are auto-sent to employers without consultant approval. |
| Service routing | Renewal, home leave, passport, repatriation, refund and replacement intents create correct service cases. |
| Audit | Tool calls, messages, data changes, handoffs and escalations are logged. |
| Security | Role and channel permissions are enforced. |
| QA | Red-team and pilot scenarios pass before cutover. |

# 22. Risk Register

| Risk | Impact | Control |
| --- | --- | --- |
| Chatbot becomes separate system | Data fragmentation and operational confusion. | Shared database and API-only integration. |
| AI sends wrong regulatory answer | Customer confusion and reputational risk. | Approved Knowledge Engine and safe fallback. |
| Sensitive data collected in WhatsApp | PDPA and trust risk. | Move sensitive intake to secure portal. |
| AI promises refund/payment/placement | Financial and legal risk. | Staff approval and approved source-of-truth tools. |
| Manatal/Breeze Doc lock-in | Misalignment with Ming Hwee OS architecture. | Use adapters and Ming Hwee-native data. |
| Poor handoff context | Staff still manually rereads chats. | Mandatory handoff summary package. |
| Duplicate lead assignment | Two consultants contact same client. | Duplicate detection and existing-owner-wins rule. |
| Agency-first policy not embedded | External escalation pressure increases. | System prompt, tools and support case workflow. |
| No governance for answers | Knowledge becomes stale. | Monthly Knowledge Review System. |
| Parallel run too shallow | Failures appear after launch. | Scenario-based UAT, not just message-count UAT. |

# 23. Thirty-Day Action Plan

- Send this v13.0 document to chatbot vendor together with Product Bible, Knowledge Engine pack, Sales Consultant PWA pack and Visual Journey Engine pack.

- Ask vendor to produce a revised architecture diagram showing chatbot as a layer inside Ming Hwee OS.

- Ask vendor to map every proposed table into the Ming Hwee OS data model.

- Ask vendor to revise all Manatal, Breeze Doc, sensitive WhatsApp upload and RAG-exclusion assumptions.

- Ask vendor to provide a proof-of-concept plan for lead creation, partial save, human handoff and Knowledge Engine retrieval.

- Ask vendor to provide a revised SOW with written acceptance gates and no deemed acceptance by silence.

- Run a joint workshop between chatbot vendor and PWA vendor to align database schema, lead states, task states and API boundaries.

- Approve only Phase 1 after schema and tool boundary are accepted by Ming Hwee.

# 24. Appendix A - Proposed System Prompt Updates

The existing vendor prompt includes useful tone rules. The following policy additions should be included in the Ming Hwee assistant prompt or equivalent system policy.

| Prompt area | Required addition |
| --- | --- |
| Identity | You are the Ming Hwee assistant, a conversational support layer connected to Ming Hwee OS. You are not the sole operating system. |
| Agency-first support | For normal concerns, guide users to Ming Hwee first and create a support case where appropriate. |
| Sensitive data | Do not ask for NRIC/FIN, detailed income, passport or sensitive MOM data in public WhatsApp unless the user is authenticated and the flow is approved. |
| Payments | Never quote exact amounts from memory. Retrieve from approved payment or pricing tools. |
| Matching | Never present helper matching as final or automatic. Consultants review and decide. |
| Knowledge | Use approved knowledge. If unsure, say a consultant can confirm and create a handoff. |
| Tone | Warm, concise, professional, one question at a time, no jargon, no “maid”. |
| High-impact actions | Draft and suggest. Do not finalise refunds, placements, contracts, complaint outcomes or legal interpretations without staff approval. |

# 25. Appendix B - Revised Vendor Deliverables

| Deliverable | Required contents |
| --- | --- |
| Architecture alignment memo | Shows chatbot as channel layer within Ming Hwee OS. |
| Data mapping document | Maps all chatbot fields to shared Supabase/Ming Hwee OS entities. |
| Tool contract document | Defines each AI callable tool, permissions, inputs, outputs and approval level. |
| Prompt and policy document | Agency-first, sensitive data, knowledge, matching, support and handoff policies. |
| Knowledge retrieval prototype | Uses approved public knowledge first; deeper role-based retrieval as roadmap. |
| Lead intake prototype | WhatsApp intake that writes to shared lead inbox and supports partial save. |
| Human handoff prototype | Full context package sent to staff queue and visible in PWA. |
| Support case prototype | Creates support case with severity, owner, SLA and history. |
| Parallel-run report | Scenario coverage, pass/fail results, defects, mitigations and sign-off recommendation. |
| Operational runbook | How staff monitor, override, pause, resume, update FAQs, and handle failures. |

# 26. Appendix C - Go / No-Go Checklist

| Checklist item | Go-live condition |
| --- | --- |
| Shared database working | WhatsApp leads appear in Sales Consultant PWA with correct owner and source. |
| Partial save working | Interrupted flows resume accurately. |
| Duplicate detection working | Website and WhatsApp duplicate lead test passes. |
| Sensitive data boundary working | Bot refuses or redirects sensitive data collection to secure portal. |
| Human handoff working | Staff receives summary and history. |
| Knowledge answers approved | Top FAQs answered from approved content and dynamic source. |
| Support cases working | Normal and red-flag cases route correctly. |
| Matching integration safe | No profiles auto-sent without consultant review. |
| Payment status safe | No exact payment amount quoted unless retrieved from approved source. |
| Audit logs complete | Messages, tool calls, data changes and escalations are visible to authorised staff. |
| Staff trained | Consultants know how to use handoff, tasks, support cases and pause/escalate controls. |
| Rollback plan approved | Existing n8n/process remains available until written cutover approval. |

# 27. Final Vendor Instruction

Instruction to all vendors Build Ming Hwee OS as the source of truth. The chatbot is a conversational layer. It should capture leads, answer approved questions, create structured records, support staff, and reduce workload. It must not create a parallel operating system, bypass consultants, expose sensitive data, or make high-impact decisions without Ming Hwee approval.

The strongest version of this project is not a chatbot that does everything. It is a connected platform where the chatbot, website, PWA, portals, Knowledge Engine, Matching Engine and workflow engines all use the same data and the same Ming Hwee principles.

This is how conversational AI supports the Ming Hwee brand: fast response, warm guidance, less repeated work, better case memory, safer escalation, stronger consultant support and a more professional experience for employers, helpers and staff.